## Slide 1: Transitioning to Scrum-Agile: SNHU Travel Project
Agile Presentation for Chada Tech
Klara Jamil
CS-250: Software Development Lifecycle

## Slide 2
Product Owner​
Manages and prioritizes customer user stories.
Defines the products overall goals and visions
Acts as the primary voice of customers and stakeholders.
Scrum Master
Serves as a leader.
Guides the team with Agile values and practices.
Guides the teams' ceremonies (Sprints, retrospectives, and planning.)
Quickly eliminates team roadblocks.
Developers
Design, builds, and write software features.
Self-organize and estimates the tasks duration.
Deliver a functional and working software, by the end of every sprint.
Testers
Ensures software is high-quality .
Catch bugs and mistakes early in the sprint cycle.
Tests features to ensure they work as intended.
verify the final product meets the clients Requirements.
Agile Roles and Responsibilities

## Slide 3
Backlog (Phase 1)
Client's requrinments are broken down into detailed user stories.
User stories are prioritized based on business value.
Estimation for the efforts and work that's needed for each story.
Sprint Planning (Phase 2)
Choose high priority user stories from backlog.
Define a clear Sprint Goal.
Agree on what a final task looks like.
Sprint Execution (Phase 3)
Hold 15 minute daily standup meetings to report progress.
Build, write, and test software continuously.
Track progress and clear roadblocks using Scrum board.
Retrospective (Phase 4)
Show the working software to stakeholders for feedback.
Use feedback to improve and make a better product.
Discuss ways the team could do better in the next sprint.
Agile SDLC Execution Phases

## Slide 4
Waterfall
Follows a fixed step by step, from start to end.
Testing occurs only at the end of the project.
Making changes after the project begins is difficult.
Customer recieves the final product all at once at the end.
Scrum-Agile
The Scrum framework works in short cycles called sprints which last 1-4 weeks.
Much easier to change features based on client's feedback.
Testing is taking place continuously during every Sprint.
Software gets delivered early.
Waterfall vs Scrum-Agile

## Slide 5
Waterfall VS Agile
Certainty:
Waterfall: This framework works well when changes will not occur, the requirements are known and fixed.
Agile: This framework works well when requirements are evolving, changes, testing with users is needed.
Involvements:
Waterfall: Stakeholders are involved only in beginning of the planning and the end of the finished product.
Agile: Stakeholders are always involved with the team through the 2-week Sprint Review and providing feedbacks.
The one that best fits the SNHU Travel application would be Agile. The reason for this is because this software deals with interruptions, feature changes, and third-party API updates, these things require short sprints rather than a risky plan.

## Slide 6
References
Cobb, C. G. (2023). The project manager's guide to mastering Agile: Principles and practices for an adaptive approach (2nd ed.). John Wiley & Sons.
Errida, A., & Lotfi, B. (2021). The determinants of organizational change management success: Literature review and case study. International Journal of Engineering Business Management, 13, 1–15.
Raza, M. (2025). Agile vs. Waterfall: What's the difference? BMC Software Blogs.
Schwaber, K., & Sutherland, J. (2021). The Scrum Guide. Scrum.org.
Siewert, L., & Gericke, K. (2025). Impact, benefits and challenges of agile development: An explorative study. Proceedings of the Design Society, 5, 2377–2386.

## Slide 7: The End